Project Documentation

D202 – Agile Team Project

Scrum Team Name: **The Four Horsemen**

Scrum Team Members: **Dale Lochrie, Matt Paul, Neil Asplin, Stalin Fernandes**

Contents

[Project Overview 1](#_Toc460787942)

[Stated Requirements 1](https://d.docs.live.net/35e3d213d0087911/BICT/Year%202/Software%20Process/Assignment%201/D202%20-%20Agile%20Team%20Project%20Sprint%202.docx#_Toc460787943)

[Group Project Setup and Sprint Planning (Sprint Three) 2](#_Toc460787944)

[Sprint Three Roles: 2](#_Toc460787945)

[Development Environment 2](#_Toc460787946)

[Version Control 2](#_Toc460787947)

[Sprint One User Stories 2](#_Toc460787948)

[Tasks for Sprint Two 2](#_Toc460787949)

[Sprint 3 3](#_Toc460787950)

[Daily Scrum Meeting 1 3](#_Toc460787951)

[Daily Scrum Meeting 2 3](#_Toc460787952)

[Retrospective Meeting: 4](#_Toc460787953)

[Sketch of User Interface 5](#_Toc460787954)

[Entity Relationship Diagram 6](#_Toc460787955)

[Sprint Burndown Chart 7](#_Toc460787956)

# Project Overview

**Start Date:** 11/08/16

**Release/End Date:** 20/10/16

**Application Use:** To support degree students in planning their study options

**Scrum Team Capacity:** 4

**Project Allocated Hours:** 36 Hours (Including Planning)

**Number of Sprints:** 4

**Sprint Duration:** 6 Hours

## Stated Requirements

* Be designed for use within the lab network, ideally single sign on will be supported so that the user is automatically logged in
* Use a database for backend data storage
* Store all of the courses available in the degree (code, name, description, semester offered, pre-requisite course code, compulsory (Y/N))
* Categorise the courses available by topic area
* Allow the user to enter the courses they have passed (academic history)
* Based on their history, display to the user the courses they are eligible to take
  + Ideally this will be able to be filtered by topic area (e.g. infrastructure courses)
* Allow the user to select a plan of study (select courses for following semesters)
  + You will support the planning of up to four semesters (this will allow a year one student to plan study for the remainder of their degree)
* Allow the user to save the plan of study in a format which is able to be emailed or printed.

# Group Project Setup and Sprint Planning (Sprint Three)

|  |  |  |
| --- | --- | --- |
| Date | Time: | Duration: |
| 15/09/2016 | 9:00am | 3 Hours |
| 22/09/2016 | 9:00am | 3 Hours |

## Sprint Three Roles:

**Product Owner:** Aaron Steele

**Scrum Master:** Matt Paul

**Scrum Members:** Dale Lochrie, Matt Paul, Neil Asplin, Stalin Fernandes

## Development Environment

* Microsoft Visual Studio
  + C#
  + ASP.Net
* Microsoft Access

## Version Control

* Git Portable
* GitHub
  + Team Project Repository Created
  + Team Members Invited

We briefly tested Git and became familiar with basic commands.

|  |  |  |
| --- | --- | --- |
| Priority# | User Stories | Story Points |
| #11 | Make the application web based | 30 |
| #01 | As a Student, I would like to login to the application manually | 13 |
| #02 | As a lecturer, I would like all the courses stored with codes and value names. | 5 |
| #03 | As a lecturer, I would like to be able to make changes to paper details. | 30 |
| #04 | As a Student, I would like to enter the courses that I have passed and save my academic history. | 8 |
| #05 | As a Student, I would like to see available future papers, filtered by topic area, based on papers I have already completed. | 8 |
| #06 | As a Student, I would like to be able to select a plan of study for up to four semesters. | 5 |
| #07 | As a student, I would like to be able to save a plan of study in a format that can be emailed or printed. | 8 |
| #08 | As a Student, I would like the application to manage my details. | 8 |
| #09 | As a student, I would like to categorise the courses into topic areas. | 5 |
| #10 | As a Student, I would like to automatically log in, so that I don’t have to log in multiple times. | 13 |
|  | **Total Story Points** | **133** |

## Sprint Two User Stories

## Tasks for Sprint Two

|  |  |
| --- | --- |
| User Story #1 | Points |
| Create Login Page with asp.net | 13 |
| User Story #3 | **Points** |
| Lecturers are able to make changes to paper details | 30 |
| User Story #4 | **Points** |
| Students can enter courses that have been passed and save academic history | 8 |

# Sprint 3

**Appointment Time for Sprint Review and Sprint Retrospective Meeting:** 11:30am (13/10/2016)

## Daily Scrum Meeting 1

|  |  |  |  |
| --- | --- | --- | --- |
| Team | What did you do last time? | What will you do today? | Are there any impediments in your way? |
| Neil | Researching ASP.net to create the interface | Code the lecturer page in ASP.NET. | Knowledge of ASP.net , need help researching ASP.net on google |
| Matt | Assist Stalin with finishing the login page. Work on drawing a draft of the login Page | Scrum Master Position. Work on draft of login page, consult with Dale on design aspects | No |
| Stalin | Worked on the Login Page completed, and signed off by the project manager(Aaron) | Peer Programmed with Neil on the Lecturer page | Nil |
| Dale | Scrum Master position, gathering documentation.  Draw a draft of the Lecturer page | Work on aesthetic design of login page | No |
| Did The Product Owner Attend? | YES/**NO** |


## Daily Scrum Meeting 2

|  |  |  |  |
| --- | --- | --- | --- |
| Team | What did you do last time? | What will you do today? | Are there any impediments in your way? |
| Neil | Code the lecturer page in ASP.NET. | Worked on User story #4 | Learning the ASP.NET framework is slowing me down. |
| Matt | Work on draft of student login page, consult with Dale on design aspects | Work on login page with Dale. Complete sprint retrospective documentation | Possible styling issues of login page |
| Stalin | Peer Programmed with Neil on the Lecturer page | Peer Programmed with Neil on the Student\_Course page which would enable the student to select papers | I need to do some research on using Literal tool |
| Dale | Work on aesthetic design of login page | Work on styling of login page with Matt. Added checkboxes to draft of student page | Bootstrap framework styling issues in asp.net |
| Did The Product Owner Attend? | YES/NO |

## Retrospective Meeting:

|  |  |  |  |
| --- | --- | --- | --- |
|  | Task status?  (Start doing, stop doing, continue doing) | In hindsight could you have done anything better? | Other Information |
| Neil | Continue with user story #4 | No | Still learning ASP.NET |
| Matt | Peer programming with Stalin, working on saving and emailing student study plan | No | Research on asp.net, saving and emailing student study plan |
| Stalin | Scrum Master position next. Working with Matt peer programming, working on saving and emailing student study plan | No | Research on asp.net, saving and emailing student study plan |
| Dale | Continue working on styling of login page and student study plan page, commenting code | No | Will need to change some of the ‘style’ code |
| Did Aaron Attend? | YES/NO |


## Screenshot of the Lecturer Interface



## Screenshot of login page

## 

## Entity Relationship Diagram



## Sprint Burn down Chart

